# Sprint Plan & AI Implementation Checklist: Living Time Capsule

This document is the tactical execution roadmap for Living Time Capsule. It is structured into iterative Sprints and atomic tasks so AI coding agents (Claude Code, Cursor) build only the schema migration, backend endpoints, and UI components needed for the active phase.

## Architecture & Phased Migration Summary

| Phase | Sprints | Flyway Migration | OpenAPI Swagger Scope | Key Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1 | Sprints 1–4 | V1__phase1_core_mvp.sql | Phase 1 - Eras, Weekly Logs, Entries, Media, Templates | Docker Compose, Seeded Dev User, Full CRUD, MinIO Presigned URLs, TipTap Caption Editor + Instagram Media Carousel |
| Phase 2 | Sprint 5 | V2__phase2_auth_and_sharing.sql | Phase 2 - Auth & Sharing | Spring Security JWT, Shareable Links, PDF Export, Vercel + Render + Neon + AWS S3 |
| Phase 3 | Sprint 6 | V3__phase3_ai_biographer.sql | Phase 3 - AI Biographer | Spring AI Per-Entry De-tangler, One-Tap Confirmations, Async Weekly RAG (HNSW pgvector), Cast of Characters |
| Phase 4 | Sprint 7 | (Client IndexedDB / Optional V4) | PWA & Offline Sync | Dexie.js Offline Trial, Web Speech API Dictation, Inline TipTap Media Nodes, Zine Export |

## Phase 1: Local Development MVP

### Sprint 1: Monorepo Scaffolding & Local Infrastructure

Goal: Establish directory layout, Docker containers, and AI coding rules.

- Task 1.1: Monorepo Directory Structure
Create root layout containing /backend, /frontend, and /docs (with DATABASE_SCHEMA.md, API_CONTRACT.md, TECH_STACK.md, PRD.md, SPRINT_PLAN.md, COMPETITOR_NOTES.md).

- Task 1.2: Docker Compose Provisioning
Create root docker-compose.yml running pgvector/pgvector:pg16 (port 5432) and minio/minio (API port 9000, Console port 9001), plus an init container or startup script that automatically creates the private diary-media bucket.

- Task 1.3: Root CLAUDE.md / .cursorrules Setup
Place CLAUDE.md at the repository root enforcing Flyway-only DDL (ddl-auto=validate), strict UTC timestamps, X-Dev-User-Id Phase 1 user resolution, and S3 object_key + Presigned URL rules.

### Sprint 2: Core Backend Engine & Flyway V1 Schema

Goal: Scaffold Spring Boot 3 (Java 21), configure Swagger UI, and execute V1__phase1_core_mvp.sql.

- Task 2.1: Spring Boot 3 & Gradle Initialization
Initialize /backend with Java 21, Spring Web, Spring Data JPA, Validation, PostgreSQL Driver, Flyway Core + PostgreSQL, AWS SDK v2 (s3), and springdoc-openapi-starter-webmvc-ui.

- Task 2.2: Local Profile & UTC Configuration (application.yml)
Configure spring.jpa.hibernate.ddl-auto=validate, spring.jpa.properties.hibernate.jdbc.time_zone=UTC, Jackson UTC serialization, and MinIO connection properties (endpoint, region, bucket-name).

- Task 2.3: Flyway Iteration 1 (V1__phase1_core_mvp.sql)
Create src/main/resources/db/migration/V1__phase1_core_mvp.sql exactly as specified in DATABASE_SCHEMA.md (creating users, eras, templates, weekly_logs, entries, media, indexes, and seeding default user 00000000-0000-0000-0000-000000000001).

- Task 2.4: Phase 1 JPA Entities & Repositories
Implement User, Era, Template, WeeklyLog, Entry, and Media entities with @BatchSize(size = 50) on Entry.media (ordered by displayOrder ASC) to prevent MultipleBagFetchException and N+1 queries.

- Task 2.5: Invisible Default Test User Filter (CurrentUserProvider)
Implement a request filter/resolver that reads X-Dev-User-Id or defaults to 00000000-0000-0000-0000-000000000001 so no Controller requires userId in request bodies or query strings.

### Sprint 3: Service Layer, Presigned Media & OpenAPI REST Controllers

Goal: Expose all Iteration 1 REST endpoints with RFC 7807 error handling and Swagger UI tags.

- Task 3.1: Global Exception Handler (@RestControllerAdvice)
Implement RFC 7807 ProblemDetail responses for ResourceNotFoundException (404), MethodArgumentNotValidException (400), and storage errors (500).

- Task 3.2: S3 / MinIO Presigned URL Service
Build StorageService using AWS SDK v2 S3Client (for uploads/deletes) and S3Presigner (to convert media.object_key into 60-minute Presigned GET URLs on read).

- Task 3.3: Era & Template CRUD APIs
Implement EraController (/api/v1/eras) and TemplateController (/api/v1/templates) with full POST, GET, PUT, DELETE support and OpenAPI @Tag annotations.

- Task 3.4: Weekly Log & Read-Time Loot Drop Redaction
Implement WeeklyLogController (/api/v1/weekly-logs). In the mapper for GET /api/v1/weekly-logs/{logId}, check if entry.unlockDate > Instant.now(); if locked, redact content = null, set isLocked = true, and return media = [].

- Task 3.5: Entry & Media Carousel Endpoints
Implement EntryController (POST /api/v1/weekly-logs/{logId}/entries, PUT /api/v1/entries/{entryId}, DELETE /api/v1/entries/{entryId}) and MediaController (POST /api/v1/entries/{entryId}/media, PUT /api/v1/entries/{entryId}/media/reorder, DELETE /api/v1/media/{mediaId}).

- Task 3.6: Integration Tests & Swagger Verification
Verify /swagger-ui.html renders all Phase 1 endpoints and write JUnit 5 integration tests covering Loot Drop redaction and media carousel ordering.

### Sprint 4: React Frontend, TipTap Caption Editor & Instagram Carousel UI

Goal: Build the modern React + Tailwind + Framer Motion interface consuming the Phase 1 API.

- Task 4.1: Vite + React + TypeScript + Tailwind Scaffolding
Initialize /frontend with Tailwind CSS, Framer Motion, Lucide Icons, Axios, Zustand, and TipTap (@tiptap/react, @tiptap/starter-kit).

- Task 4.2: API Client & Zustand Stores
Configure Axios base client (/api/v1) and Zustand stores for Eras, Weekly Logs, Entries, and Templates.

- Task 4.3: Main Chronological Feed & Sticky Era Headers
Build the scrollable timeline view grouping Weekly Logs under sticky Era banners with granular timestamps formatted in Australia/Melbourne time.

- Task 4.4: Instagram-Style Entry Card (Media Carousel + Caption)
Build the EntryCard component featuring a swipeable multi-media slideshow carousel (rendering presigned images and custom audio players for voice notes sorted by displayOrder) above the formatted rich-text diary caption.

- Task 4.5: Capture Modal (TipTap Editor + Multi-File Carousel Uploader)
Build the creation/editing modal featuring template subheading injection, a clean TipTap rich-text editor, drag-to-reorder media carousel staging, and an optional Loot Drop unlockDate picker.

- Task 4.6: Locked Loot Drop Visual Component
Render sealed vault card variants with a live countdown timer for entries where isLocked === true.

## Phase 2: Cloud Deployment, Security & Sharing

### Sprint 5: Flyway V2, JWT Auth & Cloud Release

- Task 5.1: Flyway Iteration 2 (V2__phase2_auth_and_sharing.sql)
Add password_hash, auth_provider, and the shared_links table.

- Task 5.2: Spring Security & JWT Filter Swap
Implement /api/v1/auth/register and /api/v1/auth/login. Update CurrentUserProvider to extract userId from the JWT SecurityContext in production while keeping zero-config dev support for local tests.

- Task 5.3: Shareable Memory Links & PDF Export
Implement POST /api/v1/shares, GET /api/v1/public/shares/{shareToken}, and client PDF export.

- Task 5.4: Production Deployment (Vercel + Render + Neon + AWS S3)
Configure GitHub Actions CI, provision Neon Postgres and private AWS S3 bucket, deploy backend to Render and frontend to Vercel.

## Phase 3 & Phase 4 Roadmap (Sprints 6 & 7)

### Sprint 6: Phase 3 — The AI Biographer (V3__phase3_ai_biographer.sql)

- Execute V3__phase3_ai_biographer.sql (pgvector, entries.ai_metadata, ai_summaries with HNSW index, characters, character_mentions, friendship_edges).

- Implement real-time per-entry De-tangler (POST /api/v1/entries/{entryId}/analyze) and one-tap Yes/No confirmation chip UI (PATCH /api/v1/entries/{entryId}/ai-confirm).

- Implement @Async weekly summary & VECTOR(1536) embedding listener triggered on PATCH /api/v1/weekly-logs/{logId}/close.

- Build Cast of Characters profile cards and interactive Friendship Map visualization.

### Sprint 7: Phase 4 — Offline-First PWA & Inline Editor Polish

- Integrate Dexie.js (IndexedDB) offline cache and background sync worker for "Try-Before-You-Trust" onboarding.

- Add vite-plugin-pwa manifest and Web Speech API voice-to-text transcription.

- Add optional custom TipTap inline image node extension for dropping photos between specific paragraphs.